| Template to submit a Technical Proposal in response to call ref. SJU/LC/0087-CFP Title of Project |  |
| --- | --- |

ANNEXE II

Table of Contents

1	Introduction	3

1.1	Objectives	3

1.2	Scope	3

2	References	3

2.1	External	3

2.2	Link with the SESAR Programme	3

3	Terminology	3

3.1	Concepts	3

3.2	Acronyms and Abbreviations	3

4	Project Definition	3

4.1	Purpose, scope, and objectives of the project	3

4.2	Project motivation and consortium structure	4

4.3	Project Dependencies and constraints	4

4.4	Project overview and main achievements	4

5	Project Organisation	4

5.1	Organisational structure	4

5.2	Project boundaries and interfaces	4

6	Project Management	4

6.1	Project Monitoring and Control	4

6.2	Communication management	5

6.2.1	Project stakeholders	5

6.2.2	Communications plan	5

6.3	Risk Management Plan	5

6.4	Quality Assurance Plan	5

7	Project Plan	5

7.1	Schedule	5

7.1.1	Phasing	5

7.1.2	Milestones and target dates (Project Time Plan)	5

7.1.3	Iterations objectives	5

7.2	Risk List	5

7.3	Resource requirements	6

7.3.1	Resource estimates	6

7.3.2	Staffing plan	6

8	Demonstration Plan	6

8.1	Scope/perimeter of the demonstration	6

8.2	Demonstration Overview	6

8.3	Demonstration Objectives	6

8.4	Demonstration Scenarios	6

8.5	Demonstration Exercises List	6

8.6	Demonstration Exercises schedule	6

9	Additional Information	6

# Introduction

## Objectives

- The objectives to be achieved through the proposed project shall be clearly stated.

## Scope

- The relevant focus area addressed by the proposed project.

# References

## External

- This document makes reference to the following external documents, an external document being defined as a document not produced by SESAR External documents to be defined.

## Link with the SESAR Programme

- The identification of the link(s) between the proposed project and the relevant on-going SESAR Projects and the EU ATM Master Plan.

- The bidder shall clearly identify the link/relevant connection(s) between the proposed project and the operational projects (Work Package (WP) 4 “En route Operation”, WP 5 “Terminal Operation”, WP 6 “Airport Operation”, WP 7 “Network Operation”).

# Terminology

## Concepts

- The following are the definitions of the main concepts that are particular to this Document and not of a more general nature.

- Concept Definitions.

## Acronyms and Abbreviations

- The following are the definitions of the Acronyms and Abbreviations that are particular to this Document and not of a more general nature.

- Acronym or Abbreviation Definitions.

# Project Definition

## Purpose, scope and objectives of the project

- Provide information in regard to project background, project context.

- Provide a brief description of the purpose and objectives of this project.

- Provide a brief description of the project scope, and if important, provide explanation or example of what is not in the project scope.

## Project motivation and consortium structure

- Provide project history that lead to the actual project.

- Provide a presentation of the consortium’s main current activities, with details for any entity constituting the consortium.

- Provide a brief presentation of the consortium structure and how the different entities will organize themselves to achieve the project activities.

- Provide the evidence of skills and expertise in developing studies on similar subjects (i.e., demonstration of the delivery of proven results in the concerned field by providing references (e.g. participation to similar projects).

- Demonstrate that the bidder has the capacity needed to execute the proposed project, by providing:

    - The curriculum vitae for each of the key members of staff who will work on the project being proposed (to be attached to this annexe);

    - In particular for pilot and air traffic controllers involved in the airborne demonstration activities a statement of the Consortium confirming that they are legally licensed to perform the activities; and

    - A description of the facilities and/or material to be used for the project being proposed, etc.), taking in particular into account the different phases of the project.

## Project dependencies and constraints

- A list of assumptions that this plan is based on and any constraints, for example, organisational, development environment, tools, schedule, budget, staff, external interfaces, equipment, that apply to the project.

## Project overview and main achievements

- Provide summary of the project expected achievements.

- Provide key dates related to the overall phases of the project.

# Project Organisation

## Organisational structure

- Provide project team description:

- Project Manager:				Name (involvement %)

- Responsible for External Interfaces and Communications:	Name (if applicable)

- Project Contributors:				Name(s) (involvement %)

- Quality Manger:				Name

## Project boundaries and interfaces

- Provide a description of all co-ordination issues related to the boundaries and the interfaces of the project.

# Project Management

## Project Monitoring and Control

- Provide a brief description of the approach to be taken to monitor and control the project execution and how to take corrective action when required.

## Communication management

### Project stakeholders

- Identify external and internal stakeholders and describe their role toward the project as well as their possible engagement.

### Communications plan

- Provide communication policy for each of the identified internal and external stakeholders.

- Provide main elements of the communication plan (e.g. events, visual support...).

## Risk Management Plan

- Provide the approach to be taken to identify, analyse and mitigate risks as well as a brief description of the escalation process.

## Quality Assurance Plan

- Provide the approach to be taken to assure the relevant level of quality during the execution of the project and in particular regarding the project deliverables.

# Project Plan

- Describe in this section how and when the project will be executed. The bidder shall provide details as to the way the proposed project will be organised. A detailed description of the resources, materials/equipment/premises that will be used, the subjects that will be addressed, who will take part and from which sectors, the place/geographical area foreseen for the project implementation, the role and participation of each consortium member in the project implementation.

## Schedule

### Phasing

- Enclose by reference to Appendix A, a timeline or Gantt chart showing the allocation of time to the project phases or iterations.

### Milestones and target dates (Project Time Plan)

- Provide the schedule in which the bidder shall detail how the proposed project is to be implemented within 24 months. The feasibility of completing the proposed project within this timescale shall therefore be carefully considered when drafting the proposal.

- Identify major milestones with their achievement criteria. Define any important release points and demos.

### Iterations objectives

- If applicable, list the objectives to be accomplished for each of the iterations.

## Risk List

| WP | Risk | Impact | Probability |
| --- | --- | --- | --- |
| WP1 | - Risk 1.1 description - Risk 1.2 description - Risk 1.N description | H/M/L H/M/L H/M/L | H/M/L H/M/L H/M/L |
| WP2 | - Risk 2.1 description - Risk 2.2 description - Risk 2.N description | H/M/L H/M/L H/M/L | H/M/L H/M/L H/M/L |
| WPN | - Risk 3.1 description - Risk 3.2 description - Risk 3.N description | H/M/L H/M/L H/M/L | H/M/L H/M/L H/M/L |

## Resource requirements

### Resource estimates

- Provide a description of the resources, materials/equipment/premises that will be used.

### Staffing plan

- Identify here the numbers and type of staff required, including any special skills or experience.

# Demonstration Plan

- The bidder shall specify the number of trials proposed, their duration, a description of the respective operational environment and its interest as well as a timetable of the key events or stages of the proposed project shall also be provided.

- Any measures that will be taken to ensure publicity for the proposed project and dissemination activities to further diffuse the result of the project shall also be presented.

## Scope/perimeter of the demonstration

- Identify the scope of the intended demonstration activities.

## Demonstration overview

- Describe the planned Demonstration approach addressing what, how, where and when to achieve Demonstration objectives. Involvement in terms of resources/expertise and interactions between different contributing projects and stakeholders should be highlighted.

## Demonstration objectives

- Provide the list of Demonstration objectives and Hypotheses or Success Criteria (means of establishing that each demonstration objective has been achieved).

## Demonstration scenarios

- Provide the list of demonstration scenarios to be used.

## Demonstration exercises list

- Provide the list of the intended Demonstration Exercises with their link to the demonstration objectives.

## Demonstration exercises schedule

- Provide the main tentative dates for the performance of the demonstration activities.

# Additional Information

APPENDICES

- Gantt chart

            - Example

- Curriculum vitae for each of the key members of staff

DOCUMENT FINAL PAGE

The project name should be self-explanatory, provide guidance as to the content to the proposed project and be as short as possible

Information on the SESAR Work Packages and Projects are available at the following address: http://www.sesarju.eu/programme